# Purpose

This record documents quality objectives, targets, resources, responsible parties, timelines, and evaluation methods, ensuring compliance with AS 9100 Clause 6.2 and alignment with the Quality Policy.

Quality Objectives Log

| Objective Area / Process | Objective Statement | Metric / KPI | Target Value | Responsible Party | Resources Required | Target Completion Date | Actual Completion Date | Evaluation Method / Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

(add rows as needed)

# Purpose

This Work Instruction explains, step-by-step, how to fill in Form F-610-001 so that risks and opportunities are captured, evaluated, actioned, and monitored consistently across [The Organization]. It is written for users who have no prior experience with the form.

# When to use the worksheet

- During Management Review preparation

- Immediately after internal audits, customer audits, or major NCRs

- At project kick-off or significant design / process change

- Whenever a new customer, regulation, technology, or supplier presents a notable opportunity or threat

# 1 Header block (top of the form)

| Field | What to enter | Why it matters |
| --- | --- | --- |
| Document # | Pre-filled as F-610-001 | Keeps the form under document control. |
| Rev | Starts at A (Initial Release). Increment alphabetically with each formal update. | Ensures auditors can trace which version was used. |

# 2 Column-by-column guide

| Column | Detailed instruction | Example entry |
| --- | --- | --- |
| Process / Area | Name the process, department, or project affected. | “Supplier Management” |
| Risk or Opportunity Description | State what could go wrong or what favourable condition exists. Be specific—include the trigger or circumstance. | “Single-source supplier for PCB causes delivery risk.” |
| Likelihood | Rate High / Medium / Low. High ≈ expected once a year or more; Medium ≈ once every 1-3 years; Low ≈ unlikely (< 1× in 3 years). | “High” |
| Impact | Rate consequence to quality, cost, schedule, or compliance. High = major customer or safety impact; Medium = manageable cost/delay; Low = minor inconvenience. | “High” |
| Priority | Combine Likelihood & Impact. H/H, H/M, M/H → High priority M/M, H/L, L/H → Medium L/M, M/L, L/L → Low | “High” |
| Planned Action | Write what will be done to mitigate the risk or leverage the opportunity. Actions must be specific, measurable, and time-bound. | “Qualify second PCB source; issue PO by 31 Aug.” |
| Action Owner | One name or job title—who is accountable for closing the action. | “Supply-Chain Mgr.” |
| Target Date | Date the action should be complete. | “31-Aug-2025” |
| Completion Date | Filled in after action is finished; leave blank until then. | “29-Aug-2025” |
| Effectiveness Verified (Y/N) | After evidence shows the action worked (KPI improvement, audit result, etc.), mark Y and file the evidence reference. | “Y” |

# How to evaluate priority quickly

Use the Risk Priority Matrix (Attachment A-610-001): find the intersection of Likelihood and Impact; colour shading helps you see whether the action must be immediate, scheduled, or monitored.

# Review & follow-up

- At each monthly quality meeting, review open High and Medium items.

- Update Completion Date and Effectiveness only when objective evidence is available (KPI trend, audit closure, etc.).

- During Management Review, summarise the log: number opened/closed, % effective actions, emerging top-3 risks.

# Record of Review

| Review Date | Reviewed By | Summary of Changes | Management Review Reference |
| --- | --- | --- | --- |
|  | OQCQMS | New Release | OQCQMS |