# Purpose

To detail how [The Organization] plans, allocates, and monitors resources—people, infrastructure, environment, and knowledge—to meet AS9100 Clauses 7.1 through 7.1.6.

# Scope

Applies to all functions within the certified scope whose resources influence product conformity, safety, delivery, or customer satisfaction.

# Responsibilities

| Role | Responsibility |
| --- | --- |
| Quality Manager | Facilitates capacity reviews; maintains F-710-001 and F-710-002. |
| Process Owners | Forecast demand, identify gaps, and request additional resources. |
| HR / Finance | Verify head-count budgets and training funds. |
| Facilities & IT | Maintain infrastructure and environmental conditions. |

# Definitions

| Term | Definition |
| --- | --- |
| Resource Capacity Plan | Controlled spreadsheet showing required vs. available personnel hours, equipment hours, and facility slots. |
| Peak-Demand Scenario | Worst-case forecast used for head-count and equipment sizing. |
| Environmental Control | Requirements for temperature, humidity, ESD, FOD, lighting, and noise. |

# Work Instruction

| Step | Action | Responsible | Record |
| --- | --- | --- | --- |
| 1 | Gather rolling 12-month sales forecast, production schedule, and project plans. | Process Owner | — |
| 2 | Enter forecasted labour hours, machine hours, and facility slots in Resource Capacity Plan (F-710-001). | Quality Mgr & Process Owner | F-710-001 |
| 3 | Compare demand vs. capacity; colour-code negative variances. | Quality Mgr | F-710-001 |
| 4 | Record mitigation actions (overtime, hiring, subcontract, new equipment) in F-710-001. | Process Owner | F-710-001 |
| 5 | Verify critical assets and utilities in Equipment & Facilities Register (F-710-002). | Facilities / Quality Mgr | F-710-002 |
| 6 | Validate environmental controls; log issues in the “Environment” tab of F-710-002. | Facilities | F-710-002 |
| 7 | Cross-check operator certifications; record training needs in Training Action Plan (F-720-001). | HR / Quality Mgr | F-720-001 |
| 8 | Submit updated F-710-001 and F-710-002 for Top-Management sign-off. | Quality Mgr | F-710-001 sign-off |
| 9 | Communicate approved actions (overtime, hiring, etc.) to departments. | Quality Mgr & HR | Email / Minutes |
| 10 | Re-run Steps 1-4 monthly using actual data; escalate new gaps to Management Review. | Quality Mgr | F-710-001 |

# Review & Update Frequency

- Monthly capacity review (planned).

- Immediate update if demand or resource availability shifts by> 10 %.

# References

- AS9100 Rev D — Clauses 7.1 to 7.1.6

- P-710-01 Resource Management (Procedure)

- P-750-01 Control of Documented Information (Procedure)

# Documented Information

| Identifier | Title | Purpose |
| --- | --- | --- |
| F-710-001 | Resource Capacity Plan | Required vs. available capacity, gap actions |
| F-710-002 | Equipment & Facilities Register | Asset list, status, environmental requirements |
| F-720-001 | Training Action Plan | Tracks competence gaps and training |

# Record of Review

| Review Date | Reviewed By | Summary of Changes | MRM Ref. |
| --- | --- | --- | --- |
| – | – | Initial release | – |

OQCQMS created this initial draft as a consultant.