# Objective

Provide a detailed, step-by-step guide for ongoing performance monitoring, periodic re-evaluation, and corrective escalation of approved suppliers and sub-tier providers in accordance with P-840-01 and AS9100 D Clause 8.4.

# Applicability

Applies to Supply Chain Management, Quality, Procurement, and Process Owners responsible for supplier performance oversight and requalification under the QMS.

# Responsibilities and Authorities

- Supply Chain Manager – Schedules and oversees KPI collection, triggers re-evaluation, maintains supplier risk profiles.

- Procurement – Ensures purchase-system data supports KPI extraction and notifies suppliers of performance outcomes.

- Quality Representative – Reviews performance data, confirms CAR closures, leads supplier re-audits when required.

- Process Owners – Provide usage feedback, escalate issues, and participate in re-evaluation meetings.

- Configuration Management – Archives performance reports, updates versioned registers, and publishes requalification outcomes.

# Definitions and Acronyms

| Term | Definition |
| --- | --- |
| Performance Monitoring | Systematic collection and review of supplier KPIs to assess ongoing conformance. |
| Re-evaluation | Formal reassessment (audit or desk review) of a supplier’s capabilities on schedule. |
| Trigger Event | Performance falling below thresholds or major nonconformance requiring action. |

# Procedure

## Quarterly KPI Collection

Retrieve Data. On the 5th business day of each quarter, Procurement exports supplier data from ERP/MRP: delivery dates, PO accuracy, open CARs. Quality extracts defect and CAR-closure data from the QMS database.

Populate Performance Report. Open the Supplier Performance Report (F-840-002). Enter the Supplier Name/Code and Reporting Period (e.g., Q1 2025). Fill each KPI field with the actual value and mark the trend: ↑ (improved), ↓ (declined), or → (stable). In the Comments column, note any root causes or external factors (e.g., “material shortage impacted on-time delivery”).

## Performance Review Meeting

Schedule Review. Supply Chain Manager schedules a one-hour meeting with Quality and Process Owners within 10 business days of KPI completion.
Distribute Reports. Email all quarterly performance reports to attendees at least three business days before the meeting.
Discuss & Document. Review each KPI against targets, identify any trigger events (e.g., delivery <95%, defect >1%), and assign actions: CAR initiation, process improvements, or supplier meetings. Record these in the Comments/Actions field.

## Trigger-Based Re-evaluation

Identify Suppliers for Re-audit. Any supplier with two or more trigger events in one reporting period or a critical KPI breach triggers re-evaluation.
Initiate Re-evaluation. Complete a new Supplier Qualification Form (F-840-001), marking it as a re-evaluation. Reference the previous qualification date and performance issues in the justification.
Conduct Re-evaluation. Follow steps in WI-840-001 for audit preparation, form completion, and decision.
Outcome Actions. If the supplier passes, update the re-evaluation date in the Approved Supplier List. Conditional outcomes require remedial actions tracked by Quality. Failure leads to removal from the Approved Supplier List and initiation of a source-replacement process.

## Scheduled Periodic Re-evaluation

Risk-Based Frequency. High-risk suppliers are re-evaluated every 12 months; medium-risk every 24; low-risk every 36.
Calendar Reminders. Supply Chain Manager enters reminders in the QMS Calendar 60 days before the due date.
Execution. At due date, perform re-evaluation steps regardless of trigger events.

## Escalation & Corrective Action

Raise CARs for Supplier Issues. For any KPI below critical thresholds (e.g., defect rate >5%), Quality raises a Supplier CAR using P-1020-01. Assign corrective actions and track closure.
Temporary Suspension. If a critical product or process fails, Supply Chain Manager issues a suspension notice via DMS, notifies Process Owners, and pauses related purchases until the supplier is cleared.

# References

- Control of External Providers procedure (P-840-01)

- Supplier Qualification Form (F-840-001)

- Supplier Performance Report (F-840-002)

- Control of Documented Information procedure (P-750-01)

- Corrective Action procedure (P-1020-01)

- Risk Priority Matrix (QMS Documents)

- ANSI/ASQ Z1.4 Sampling Procedures Standard

# Documented Information

- Completed Supplier Performance Reports (F-840-002)

- Updated Approved Supplier List

- Re-evaluation F-840-001 forms

- Supplier CAR records

# Revision History

| Rev | Date | Section | Change Summary | Authorized by |
| --- | --- | --- | --- | --- |
| A | Draft | All | Removed numbering from headings and streamlined procedure steps. | OQC |