# Purpose

This Work Instruction explains how [The Organization] converts strategic direction, operational risks, and compliance obligations into a documented QMS plan, as required by AS9100 Rev D Clause 6.

The resulting plan drives objectives, resource allocation, and continual-improvement actions across all functions.

# Scope

Applies to every strategic, operational, and support activity within the certified scope that influences—or is influenced by—QMS objectives, risk treatments, or resource needs.

# Responsibilities

The Quality Manager coordinates the planning cycle, maintains planning records, and reports status to Management Review.

Process Owners identify process-level risks and opportunities, propose actions, and update status logs.

Top Management reviews and approves the consolidated QMS Plan, objectives, and resources.

All Personnel communicate emerging risks, opportunities, or constraints that could affect objectives.

# Definitions

| Term | Definition |
| --- | --- |
| QMS Plan | Controlled compilation of objectives, actions, owners, targets, and required resources. |
| Risk / Opportunity | Negative / positive effect of uncertainty on quality, safety, cost, or schedule. |
| FMEA | Structured method for evaluating and prioritising risks. |
| Action Owner | Individual accountable for completing a specific action. |

# Work Instruction

Step 1 – Collect Inputs
The Quality Manager gathers context outputs (F-400-001 to 005), KPI trends, customer feedback, audit findings, regulatory or contractual changes, and open Management Review actions.

Step 2 – Identify Risks & Opportunities
Using the Risk & Opportunity Worksheet (F-610-001), each Process Owner records new or changed risks/opportunities and scores Severity, Likelihood, and Detectability.

High-priority items are escalated to the Quality Manager.

Step 3 – Prioritize Items
The Quality Manager reviews scoring for consistency, calculates RPNs, and confirms priorities with Process Owners. “High” or “Extreme” items move forward unchanged; others may be combined or deferred.

Step 4 – Transfer to Planning Checklist
Prioritized items are entered into the QMS Planning Checklist (F-600-001), linking each to its clause, process, or strategic theme.

Step 5 – Define Actions & Targets
For every significant item, the Quality Manager and relevant Process Owner define a specific action, measurable KPI/target, Action Owner, and due date. Details are recorded in the Risk & Opportunity Action Log (F-600-002).

Step 6 – Establish / Update Quality Objectives
Approved actions are translated into SMART objectives on the Quality Objectives Planning Record (F-620-001), including baseline values and target values.

Step 7 – Resource & Schedule Planning
Process Owners confirm personnel, equipment, and budget requirements; changes are reflected in the Resource Capacity Plan (F-710-001).

Step 8 – Compile Draft QMS Plan
The Quality Manager consolidates F-600-001, F-600-002, F-620-001, and any revised resource plans into one package labeled “Draft QMS Plan – YYYY-MM.”

Step 9 – Obtain Approval
During the next Management Review (or an extraordinary session if urgent), Top Management reviews and either approves or amends the draft QMS Plan.

Approval is recorded in the minutes and the sign-off section of F-600-001.

Step 10 – Communicate & Deploy
The approved objectives and actions are distributed to all Process Owners and summarized on the controlled QMS portal.

Department briefings ensure affected employees understand new goals and timelines.

Step 11 – Monitor & Update
Action Owners update F-600-002 at least monthly.

The Quality Manager trends completion rates and KPI movements, escalates overdue items, and prepares a status slide for each Management Review.

Step 12 – Record Retention
Completed F-600-001, F-600-002, F-620-001, and related minutes are retained in the controlled document system for ≥ 10 years (Retention Category A), per P-750-01.

# Review & Update Frequency

- Planned Review: Each Management Review (minimum annually).

- Unscheduled Update: Whenever significant risks, opportunities, or strategic shifts occur.

# References

- AS9100 Rev D – Clause 6 Planning

- P-600-01 Planning of the QMS

- P-750-01 Control of Documented Information

# Documented Information

| Identifier | Title | Purpose |
| --- | --- | --- |
| F-600-001 | QMS Planning Checklist | Consolidates inputs, risks, actions |
| F-600-002 | Risk & Opportunity Action Log | Tracks status of actions |
| F-610-001 | Risk & Opportunity Worksheet | Risk identification & evaluation |
| F-620-001 | Quality Objectives Planning Record | Documents objectives, KPIs, targets |
| F-710-001 | Resource Capacity Plan | Resource availability & loading |

# Revision History

| Rev | Date | Summary of Change | Authorised By |
| --- | --- | --- | --- |
| - | [orig] | Initial release | OQCQMS |