# Objective

To define the steps for conducting and documenting an operational risk analysis using [the Organization]’s approved operational risk assessment tools. This instruction ensures risk identification, evaluation, and mitigation activities are consistently executed and recorded using Form F-811-001 – Operational Risk Assessment Form.

# Applicability

This instruction applies to all personnel involved in planning or executing production, service, repair, or inspection activities that may be exposed to operational risk. It is required during job planning, contract kickoff, or when risks are introduced through changes, resource constraints, or other execution-level conditions.

# Responsibilities

- Operations and Program Leaders initiate and complete the risk analysis during operational planning.

- Engineering supports identification of technical risks, special characteristics, or configuration concerns.

- Quality verifies effectiveness of controls and confirms mitigation is documented.

- Supervisors and Leads communicate operational risks and support implementation of mitigation actions.

# Instructions

## 1. Initiate Operational Risk Assessment

1.1 During planning or job setup, review risk factors such as capacity limitations, complex routings, critical characteristics, supplier issues, or expedited delivery timelines.
1.2 If any risk is identified, obtain Form F-811-001 – Operational Risk Assessment Form.
1.3 Record the process, project, or work order the risk is associated with.

## 2. Describe the Risk

2.1 In Section 1 of F-811-001, describe the risk in clear terms. Include:

- What could go wrong

- What activity or step is affected

- How it might affect output or customer satisfaction

2.2 Select the affected area(s): product conformity, safety, delivery, configuration, or regulatory compliance.

## 3. Evaluate the Risk

3.1 Use Attachment A-811-001 – Operational Risk Matrix to evaluate:

- Severity – What would the impact be if the risk occurred

- Likelihood – How likely is the event under current controls

- Detection – Would it be caught before reaching the customer

3.2 Choose the appropriate category for each factor (Low, Moderate, High) based on A-811-001.
3.3 Document the results in Section 2 of F-811-001 and assign an overall risk rating.

## 4. Define Mitigation Actions

4.1 If the overall risk rating is Acceptable, document justification in Section 3.
4.2 If the rating is Monitor or Action Required, identify specific mitigation in Section 4:

- Additional inspection points

- Alternate material or supplier

- Added personnel oversight or controls

- Re-sequencing or alternate process routing

4.3 Assign an owner and completion target date for implementation.

## 5. Verify and Close

5.1 Confirm mitigation was implemented as planned.
5.2 Reassess the residual risk level and update Section 5 of F-811-001.
5.3 If residual risk remains high, escalate to Operations Management.
5.4 Submit the completed form to Document Control for retention in accordance with P-750-01.

# Records and Forms

| Identifier | Title | Purpose |
| --- | --- | --- |
| F-811-001 | Operational Risk Assessment Form | Used to document risk evaluation, mitigation, and closure during operations planning |
| A-811-001 | Operational Risk Matrix (Visual Aid) | Used to assign risk categories based on severity, likelihood, and detection |

# References

- P-811-01 – Operational Risk Management

- P-800-01 – Operations

- P-750-01 – Control of Documented Information

# Revision History

| Rev | Date | Summary of Change | Authorized By |
| --- | --- | --- | --- |
| A | [Insert Date] | Initial Release – Drafted by OQCQMS | [Insert Approver] |