TITLE: Auditing Configuration Management in AS9100D

- AUDITOR PERSPECTIVE

When auditing Configuration Management in an AS9100D environment, you’re really asking one core question:

“Can this organization prove, at any point in time, exactly what was built, to which design, under which approvals, and what changed along the way?”

Configuration management isn’t just paperwork—it’s the backbone of product integrity, traceability, and airworthiness. If configuration is weak, everything else (FAI, conformity, CoCs, inspections) is sitting on sand.

When auditing configuration management, an auditor should look for:

What to check

- Defined configuration management process
Look for a procedure or clearly described process that explains:

  - How configurations are defined (what constitutes a “configuration” for their products).

  - How configuration items (CIs) are identified (part numbers, drawing numbers, software versions, firmware revisions, etc.).

  - How baselines are established (e.g., design baseline, production baseline, as-built/as-maintained configurations).

  - How changes are controlled, documented, and communicated.

  - How configuration status is tracked over time.

- Clear linkage from design data to product
You want to see a visible chain from:

  - Design data → BOM → work instructions/travelers → build records → test/inspection → as-built configuration.

  - Each step should show consistent revision levels and effectivity dates.

- Control of configuration documents
Design drawings, specs, BOMs, software load lists, and configuration tables must show:

  - Current revision.

  - Clear status (released, superseded, obsolete).

  - Controlled access (people can’t just use whatever file they find on their desktop).

- Consistency across systems
Configuration lives in multiple systems (PLM, ERP/MRP, DMS, test systems, etc.).
You want to see that:

  - The part number and revision in ERP matches the drawing.

  - The revision in the traveler matches the revision in the work instructions and BOM.

  - The configuration recorded at test or release matches the authorized design.

Evidence needed

- Configuration Management (CM) procedure or section of the Operations/Design procedure describing CM.

- Documented definition of configuration items (hardware, software, documents).

- Configuration baselines or lists (e.g., “Configuration Index,” “Master BOM,” “Top-Level Configuration Table”).

- Change documentation:

  - Engineering Change Requests (ECRs),

  - Engineering Change Notices (ECNs),

  - Deviations / concessions / waivers.

- Traceable build records:

  - Travelers/routers,

  - Work orders,

  - Inspection and test records,

  - FAI reports showing revision of configuration.

- Records that show as-built or as-delivered configuration (serial-number based where applicable).

Common gaps

- CM is “assumed” to be handled by Engineering and ERP, but no one has actually defined the CM process.

- Changes are made in design files, but:

  - BOMs are not updated,

  - Work instructions lag behind,

  - ERP isn’t updated at the same time.

- No evidence that anyone verifies consistency across systems.

- No record of configuration status accounting (e.g., you can’t easily answer: “Which serial numbers were built to Rev B?”).

- Concessions or deviations are issued, but:

  - They’re not reflected in the as-built configuration,

  - They’re not tied back to specific serial numbers or batches.

Red flags

- People say: “We always use the latest file from the network,” but can’t show how “latest” is defined or controlled.

- Multiple versions of the same drawing in different locations (e.g., engineering drive, desktop, shared folder) with different dates.

- Operators physically crossing out revision levels on travelers and writing in new ones without formal change control.

- ECNs that indicate a design change, but:

  - No matching update in the BOM,

  - No corresponding update in work instructions,

  - No analysis of which open work orders or in-service units are affected.

- No one can confidently answer: “Which configuration is flying today on aircraft XYZ?”

- REQUIREMENTS

Configuration management is explicitly called out in AS9100D Clause 8.1.2 (Configuration Management) and is strongly linked to:

- Design & Development (8.3) – controlling design outputs and changes.

- Control of Production & Service Provision (8.5) – ensuring product is built to the correct configuration.

- Identification & Traceability (8.5.2) – relating identity (part/serial numbers) to configuration.

- Control of Changes (8.5.6) – managing changes to production / service.

What AS9100D requires (at intent level)

At a high level, AS9100D expects the organization to:

- Establish, implement, and maintain configuration management appropriate to the product and its risk/complexity.

- Ensure that configuration identification is defined and applied:

  - Which parts, documents, assemblies, software versions are configuration items.

  - How their revisions are identified and controlled.

- Ensure configuration change control:

  - Changes to configuration are reviewed, approved, communicated, and implemented in a controlled way.

  - Impact on fit, form, function, safety, and regulatory compliance is assessed.

- Maintain configuration status accounting:

  - Ability to state what configuration is authorized, what configuration each unit is built to, and what changes are pending or completed.

- Conduct configuration audits (as appropriate):

  - Verifying the product configuration matches the documented configuration (physical vs. documental configuration).

  - Particularly during FAI, major changes, or certification phases.

Expected procedures

An AS9100D-compliant organization typically has:

- A Configuration Management procedure or section within a broader Operations/Design procedure that covers:

  - Definition of configuration items.

  - Configuration baselines.

  - Roles & responsibilities (e.g., Engineering, CM, Quality, Planning).

  - Change control (including impact assessment).

  - Status accounting and reporting.

  - Configuration audits (when and how performed).

- Supporting procedures for:

  - Document control (to ensure drawing/spec changes are controlled).

  - Change control / ECN process.

  - FAI process (ensuring configuration at FAI matches released design).

  - Nonconformance & concession management (and their effect on configuration).

Documentation needed

To show that configuration management is not just theoretical, you should see:

- CM policy or procedure (or clearly defined CM section).

- Records of configuration baselines for key products (top-level assemblies, systems, line-fit / retrofit kits, etc.).

- ECNs/ECRs with:

  - Defined scope,

  - Risk assessment,

  - Impacted documents and part numbers.

- Status accounting reports or the ability to pull:

  - “All units built to Rev X,”

  - “All changes applied since date Y,”

  - “All serial numbers affected by deviation Z.”

- Evidence of configuration audits (where applicable) and their results.

- FAI packages that explicitly show product configuration against design configuration.

- COMMON FINDINGS

When configuration management is audited, several issues come up repeatedly. These are particularly important for training an LLM to recognize both technical gaps and intent gaps.

What auditors typically find wrong

- Configuration management is only implied, not defined.

  - The company relies on “good practice” in Engineering or ERP, but there is no documented CM process.

  - AS9100D requires defined, implemented, and maintained CM appropriate to the organization and product.

- Changes are not propagated consistently.

  - Drawing is at Rev D, BOM is at Rev C, work instruction is at Rev B.

  - Operators are unknowingly building to outdated configuration.

- No formal status accounting.

  - The organization cannot readily answer:

    - “Which units were built to Rev B vs. Rev C?”

    - “Which customers received product built before Change Order 123?”

  - Data may exist in ERP but is not structured/used as configuration status accounting.

- Configuration of software / firmware is weak.

  - Hardware is configuration controlled, but software versions and load configurations are informally tracked.

  - No clear evidence of which software build was installed on a particular device or lot.

- Concessions and deviations not tied to configuration.

  - Deviations are granted but not recorded in the as-built records.

  - Later, no one can explain why a unit doesn’t fully match the released design.

- No configuration audits ever performed.

  - FAI might be happening, but no documented configuration audits verifying:

    - “As-designed” vs. “as-built” consistency at key points.

Why it’s a problem

- Safety & airworthiness risk:
If you cannot prove exactly what was built and under what configuration, you cannot reliably assess whether a product is safe, compliant, or affected by a service bulletin, AD, or design change.

- Regulatory & customer trust:
OEMs, airlines, and authorities (FAA, EASA, etc.) expect robust configuration control. Weak CM destroys confidence and can block approvals, PMA, STC, or repair station surveillance.

- Inability to contain field issues:
If a problem is found with a specific configuration, you must quickly identify all affected units. Poor CM makes this slow, error-prone, or impossible.

- Audit exposure:
CB auditors and regulatory auditors often treat CM as a “serious” finding area. Weaknesses here can lead to major nonconformities or regulatory observations.

How to fix it

- Define a clear CM process as a standalone procedure or as a distinct section within operations/design procedures.

  - Include identification, change control, status accounting, and configuration audits.

- Align all systems (PLM, ERP, DMS, travelers) to a consistent approach:

  - Part numbers, revision levels, and effectivity must match across systems.

- Implement formal change control:

  - No change to design, BOM, or process without an approved change record.

  - Ensure changes include risk/impact assessment and communication to all affected functions.

- Build status accounting capability:

  - Configure reports or tables that can answer configuration questions quickly (e.g., per serial number, per batch, per customer).

- Integrate CM with nonconformance & concession management:

  - Concessions must be recorded against specific serial numbers/units.

  - As-built configuration should reflect any approved deviations.

- Introduce periodic configuration audits:

  - At introduction of a new product,

  - After major changes,

  - At defined intervals for critical configurations.

- VERIFICATION METHODS

An effective audit of configuration management is a mix of document review, interviews, system navigation, and trace tests from design through to delivered product.

How to verify compliance

- Start at the top – Review the CM process

  - Obtain the CM procedure or the section covering CM.

  - Confirm it addresses:

    - Identification of configuration items.

    - Change control process.

    - Status accounting and configuration audits.

  - Check roles & responsibilities.

- Trace a product from design to delivery
Pick a real part number or assembly (ideally safety-critical or customer-specific) and:

  - Identify its design data:

    - Drawings, specifications, models.

    - Effective revision.

  - Find the BOM and work instructions:

    - Confirm they match the design revision.

  - Follow a specific work order / serial number:

    - Traveler/router, inspection records, test records.

    - Confirm recorded configuration (parts, revisions, firmware/software) matches the defined configuration.

  - Check the release documentation (CoC, FAI, 8130-3, etc. where applicable):

    - Ensure the product configuration identified is consistent with all prior records.

- Follow a specific change (ECN)

  - Select an engineering change:

    - Verify who raised it, who assessed risk, who approved it.

    - Confirm impacted parts, BOMs, documents are listed.

  - Check if:

    - ERP/BOM was updated.

    - Work instructions were updated.

    - Open work orders and in-process units were handled properly (rework, scrap, or allowed as-is).

    - As-built records reflect the correct configuration before and after the change.

- Check status accounting capability
Ask the organization to:

  - Show all units built between two revisions (e.g., between ECN-100 and ECN-101).

  - Identify which customers received units built prior to a given change.

  - List the configuration (hardware and software) for a given serial number.

Their ability (or inability) to produce this information is a strong indicator of CM maturity.

Questions to ask

To leadership / Engineering / CM:

- “How do you define ‘configuration’ for your products?”

- “Which items are configuration-controlled (hardware, software, documentation)?”

- “How do you know that production is always building to the intended configuration?”

- “When a design change is approved, how do you ensure that BOMs, work instructions, and in-process product are updated?”

- “If a field issue is found, how do you determine which serial numbers are affected?”

To Production / Planning:

- “How do you know which revision to build to today?”

- “What happens if a drawing changes while your work order is open?”

- “Have you ever had to rework or scrap units due to a late design change?”

To Quality:

- “When you perform FAI, how do you verify that the configuration you are inspecting matches the released design?”

- “If you grant a concession/deviation, how is that captured in the as-built record?”

- “Do you participate in configuration audits? How often are they done?”

Documents and systems to review

- CM procedure or equivalent section (may be in Ops/Design procedure).

- Document control procedure.

- Change control / ECN procedure.

- BOMs, drawings, specifications, models.

- Work instructions / routers / travelers.

- FAI reports (AS9102 forms or equivalent).

- CoCs, 8130-3 or other release documents where applicable.

- ERP/PLM/DMS system records:

  - Change logs,

  - Part master data,

  - Revision histories.

- Concession / deviation records and their links to product/serial numbers.

- Configuration index/baselines (where maintained as specific lists).

- INDUSTRY BEST PRACTICES

High-performing aerospace organizations treat configuration management as part of their digital thread—a continuous chain of data that ties together design, planning, production, test, delivery, and in-service support.

What leading companies do

- Formal CM function or role:

  - A dedicated Configuration Manager or CM board ensures that:

    - All changes are reviewed for cross-functional impact.

    - Baselines are defined and maintained.

    - Configuration audits are planned and executed.

- Integrated PLM–ERP–DMS environment:

  - Engineering changes automatically trigger:

    - BOM updates,

    - Workflow updates,

    - Notifications to Planning, Quality, Production.

  - Revision control and effectivity dates are synchronized across systems.

- Configuration baselines for key programs:

  - For each major program or aircraft type:

    - Defined baseline releases (e.g., Baseline A, B, C),

    - Clear lists of affected parts and documents,

    - Formal change records between baselines.

- Structured status accounting reports:

  - Ready-made views like:

    - “Configuration by serial number,”

    - “All units affected by Change X,”

    - “Installed configuration vs. authorized configuration.”

  - These reports are used not just for audits, but for real operations and support decisions.

- Configuration audits as part of lifecycle gates:

  - At design freeze, FAI, major change implementation, or before regulatory submissions:

    - Formal verification that product configuration matches documented design configuration.

    - Issues from audits feed into corrective actions and process improvements.

Benchmarks

Organizations with strong CM:

- Can answer complex configuration questions in minutes, not days.

- Have very low incidence of:

  - Wrong-revision builds,

  - Late rework due to uncommunicated changes,

  - Field issues linked to “unknown configuration.”

- Use configuration data proactively in:

  - Risk management,

  - Obsolescence management,

  - Fleet management and retrofit campaigns.

Lessons learned

- “We thought ERP covered it” is not enough.
Systems help, but intent, process, and discipline are what make configuration management real.

- Partial CM is fragile.
If hardware is tightly controlled but software is not, or if engineering is controlled but concessions are not reflected, the whole chain is vulnerable. Configuration management must cover all relevant configuration items.

- Status accounting is often the first real-world test.
The first time a customer or regulator asks: “Which units are affected by this issue?” will expose whether CM is robust or cosmetic.

- Training matters.
Operators, planners, engineers, and quality staff must understand:

  - Why configuration matters,

  - What their role is in maintaining it,

  - What happens when they bypass controls.